A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

(usually in the form of a Fibonacci series)

- 1- Very Easy task

- 2- Normal task

- 3- Moderate task

5- 5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Preparation & Target Table (Epic 1)

Preparing Employee Spreadsheet (USN1) 2

Creating Employee Test Table (USN2) 2

Import Set & Field Setup (Epic 2)

Creating Employee Import Table (USN3) 2

Creating Employee Fields (USN4) 3

Creating Transform Map & Mapping Fields (USN5) 3

Total Story Point in Sprint 1 = 2+2+2+3+3 = 12

Sprint 2

Transform & Validation (Epic 3)

Running Transform (USN6) 2

Validating Employee Test & Transform History (USN7) 2

Coalesce & Repeated Import (Epic 4)

Enabling Coalesce to Avoid Duplicates (USN8) 3

Importing New/Changed Employee Data (USN9) 3

Reporting & Dashboard (Epic 5)

Creating Employee Reports (USN10) 2

Dashboard (Epic 6)

Creating Employee Analytics Dashboard (USN11) 2

Total Story Point in Sprint 2 = 2+2+3+3+2+2 = 14

Total Story Points

Sprint 1 = 12 Sprint 2 = 14

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12+14 = 26

No of Sprints = 2

Velocity = 26/2

13 (Story Points per Sprint)

Your team’s velocity is 13 Story Points per Sprint.

Source: Import Data using Transform Maps — employee spreadsheet preparation, Import Set, Transform Map, validation, Coalesce, repeated imports, reports and dashboard.