PLANNING LOGIC

Sprint

A Sprint is a fixed time period in which the selected stories are planned, developed, tested, and completed.

Epic

An Epic is a large body of work that is divided into smaller user stories.

# Story

A Story is a small, user-focused requirement that describes a specific piece of functionality. Story Point

Story Points represent the relative effort, complexity, and uncertainty required to complete a story.

Scale used: 1, 2, 3, 5

# Sprint 1

| Epic | Story / Task | Story Points |
| --- | --- | --- |
| Data Preparation & Target Table (Epic 1) | Preparing Employee Spreadsheet (USN1) | 2 |
| Data Preparation & Target Table (Epic 1) | Creating Employee Test Table (USN2) | 2 |
| Import Set & Field Setup (Epic 2) | Creating Employee Import Table (USN3) | 2 |
| Import Set & Field Setup (Epic 2) | Creating Employee Fields (USN4) | 3 |
| Import Set & Field Setup (Epic 2) | Creating Transform Map & Mapping Fields (USN5) | 3 |

Total Sprint 1 = 12 Story Points Sprint 2

| Epic | Story / Task | Story Points |
| --- | --- | --- |
| Transform & Validation (Epic 3) | Running Transform (USN6) | 2 |
| Transform & Validation (Epic 3) | Validating Employee Test & Transform History (USN7) | 2 |
| Coalesce & Repeated Import (Epic 4) | Enabling Coalesce to Avoid Duplicates (USN8) | 3 |
| Coalesce & Repeated Import (Epic 4) | Importing New/Changed Employee Data (USN9) | 3 |
| Reporting & Dashboard (Epic 5) | Creating Employee Reports (USN10) | 2 |
| Dashboard (Epic 6) | Creating Employee Analytics Dashboard (USN11) | 2 |

Total Sprint 2 = 14 Story Points

## Total Story Points = 26

No. of Sprints = 2

Velocity = 26 / 2 = 13 Story Points per Sprint

## Source Note

The planning logic is derived from the workflow described in the source document: prepare employee spreadsheet data, create the Employee Test target table and Employee Import Import Set table, create and map a Transform Map, transform and validate records, enable Coalesce for duplicate prevention, import new/changed data, and create reports and an Employee Analytics Dashboard.